## Slide 1
Meet the Scrum Team
Product Owner
Responsibilities:
Product Backlog creation, ordering, and transparency
Maximizing the value of the product and the work of the development team (Cobb, G., 2015)
Scrum Master
Responsibilities:
Ensures Scrum is understood and practiced
Ensures the team adheres to Scrum theory, practices, and rules
Facilitates Scrum events
Helps the team with a clear, effective, and arranged Product Backlog
Removes impediments
Coaches the development team and organization on Scrum
(Cobb, G., 2015)
Development Team
Responsibilities:
Developing potentially releasable increments of “Done” products at the end of each Sprint
Self-organizing
Cross-functional
Testing
(Cobb, G. 2015)

## Slide 2
Agile Software Development Phases
Inputs from Customers, Team, Managers, Execs
Product Owner
1
2
3
4
Prioritized list
of what is required:
Features, bugs, etc.
Product Backlog
Development Team
Sprint Planning Meeting and Estimations
Task Breakout
Sprint Planning Meeting
Sprint Backlog
1-4 Week Sprint
Daily Stand-Up Meeting
Sprint Review
Finished Work
Sprint Retrospective

## Slide 3
Product Backlog:
The Product Owner takes input from all involved to develop user stories and/or epics and items for the Product Backlog.
Sprint Planning:
The team holds a Sprint Planning meeting to plan their upcoming sprint with priority backlog items as well as their estimations of what items they can complete in the Sprint. These items are self distributed among the development team.
Sprint:
The Development Team is developing/working on the items chosen with daily standup meetings to share progress or impediments.
Sprint Review:
Finished work is presented to the Product Owner for review/approval after each Sprint (Cobb, G., 2015)
Sprint Retrospective:
The Team will go over what went well, what did not go well, and what they can do to improve. (Cobb, G., 2015)
All Sprints are Completed:
Finished Product

## Slide 4
Project Differences with Waterfall vs Agile
Waterfall
With a waterfall approach, any changes the customer wanted would have been voiced after the developers finished their project. Thus, the project would be unfinished and time, money, and effort would have been wasted. Also, for this project, using waterfall would have made us do a lot of guessing on the product with little feedback from our client, which would have cause the same issues.
Agile
Our agile approach to our software development enabled us to take the customer’s changes and incorporate them immediately. The customer decided they wanted to include detox and wellness vacation packages and we added it to the backlog and were able to implement the change in our current Sprint, saving time with development and testing.

## Slide 5
Project Planning
Considerations for Waterfall:
All product specifications need to be known from the beginning
Time is allowed for testing and changes after the product is developed
Considerations for Agile:
Customer and stakeholder collaboration are expected
Changes are welcome at any time
Functional and secure code is developed with collaboration and testing
Transparency of planning, implementation, progress, and backlog management exists at all times
With these considerations in mind, for our product for SNHU Travel, the agile method was the right way to go. The customer added specifications during development, as did the Project Manager. Agile’s methodologies of change, communication, and transparency gave us the ability to finish the product on time with all of the client’s needs and testing done.

## Slide 6: References
Charles G. Cobb. (2015). The Project Manager’s Guide to Mastering Agile : Principles and Practices for an Adaptive Approach. Wiley.